AI GLAMTECH EMPIRE™

AI Agentic Systems for Service Businesses

STATEMENT OF WORK

Phase 1 — AI Receptionist, CRM & Booking Automation Build

| Provider: | AI GlamTech Empire™ — Pinky Floyd ¦ pinky@aiglamtechempire.com |
| --- | --- |
| Client: | Brian Walcott — Paradise Transportation of Central Florida, Inc. (d/b/a ABW Luxury Limousine Service), Orlando, FL |
| Effective Date: |  |
| SOW Version: | 2.0 — Phase 1 Only |

1.  Project Background

Name Clarification: For the purposes of this Statement of Work, “Pinky Floyd” is the professional and operating name of Casandra Riley. The names “Pinky Floyd” and “Casandra Riley” refer to the same individual. All rights, obligations, and representations attributed to “Pinky Floyd,” “AI GlamTech Empire™,” or “Provider” in this SOW are made by and are legally binding upon Casandra Riley.

Paradise Transportation of Central Florida, Inc. ("Client") is a solo-operated luxury limousine service based in Orlando, Florida, operating under the trade name ABW Luxury Limousine Service. Brian Walcott, the owner-operator, personally drives every engagement and has historically managed all client communications manually — answering calls while in transit, collecting bookings by phone, and processing payments through a single method.

AI GlamTech Empire™ ("Provider") was engaged to design and deploy a Phase 1 AI-powered business foundation: an AI voice receptionist, CRM pipeline, post-call booking automation, refund-approval workflow, and payment infrastructure — enabling Brian to deliver white-glove service while the technology manages client intake and follow-up in the background.

2.  Scope of Work — Phase 1

2.1  AI Voice Receptionist — ADESINA™ (ElevenLabs)

•  Custom AI voice agent built on ElevenLabs ConvAI platform

•  Voice persona: ADESINA™ — professional luxury tone

•  Handles 100% of inbound calls while Brian is driving

•  Collects full ride intake: passenger name, pickup location, destination, date/time, special needs, number of passengers

•  Calculates accurate pickup times using worst-case Florida route travel times + 1-hour VIP buffer

•  Discloses multi-day and overnight fees automatically

•  Closing script: confirms reservation, notifies caller that text + email with agreement and payment link are on the way

•  Delivers updated agent versions after testing and Client approval

2.2  Phone Integration — Twilio

•  Set up Twilio account under Client's name

•  Provision Orlando-area phone number (407 or 321 area code)

•  Connect Twilio number to ADESINA so ADESINA receives all inbound calls

•  Provide Client with Account SID and Auth Token for records

2.3  CRM — GoHighLevel (GHL)

•  Create Client's dedicated GHL subaccount under AI GlamTech Empire™ parent account

•  Connect Client's Gmail account to GHL for email sending

•  Build contact pipeline: Lead → Inquiry → Booked → Confirmed → Completed

•  Configure automated SMS + email sequence triggered post-call by ADESINA

•  Load service agreement link and Stripe payment link into automation

2.4  Workflow Automation — N8N

Workflow 1 — Post-Call Booking Automation:

•  ADESINA call ends → N8N webhook fires → GHL contact created → SMS + email sent to passenger with: (a) booking summary, (b) service agreement link, (c) Stripe secure payment link

Workflow 2 — Refund Approval:

•  When a passenger refund request is received, N8N routes a notification to Brian via text and/or email with the refund details and an approve/deny prompt

•  Brian is the sole decision-maker; Provider never approves or denies refunds independently

2.5  Payments — Stripe

•  Set up Stripe account in Client's name

•  Enable card, Apple Pay, Google Pay, and ACH bank transfer

•  Create standard payment link for booking deposits (50%)

•  Connect Stripe payment link to GHL/N8N post-call automation

2.6  Digital Identity

•  Design and generate a branded QR code linking to Client's booking phone number or GHL form

•  Formatted for website display and printed business cards

•  Set up Dot Card (digital business card) linked to booking and contact info

•  Client is responsible for Dot Card subscription fees directly with Dot Card

3.  Deliverables & Timeline

* Timeline estimates begin upon receipt of signed SOW and setup fee. Actual completion subject to Client's timely provision of required credentials and approvals.

| Deliverable | Description | Est. Timeline |
| --- | --- | --- |
| AI Voice Receptionist (ADESINA™) | ElevenLabs ConvAI agent live and tested; Twilio phone number connected | Week 1–2 |
| CRM — GoHighLevel | Subaccount created, Gmail connected, pipeline configured | Week 1–2 |
| Post-Call Automation — N8N | Webhook fires on call end → GHL contact + SMS/email with booking summary + payment link | Week 2 |
| Refund-Approval Workflow | N8N workflow routes refund requests to Brian via text/email for approval or denial | Week 2 |
| Payments — Stripe | Account set up, payment links created, connected to automation | Week 2–3 |
| QR Code | Branded QR code generated, formatted for print + web | Week 3 |
| Dot Card | Digital business card live and linked | Week 3 |
| Credentials Handoff | All account logins, API keys, and credentials delivered to Client | Week 3–4 |
| Handoff Call | 1-hour walkthrough with Client covering all systems | Week 4 |

4.  Client Responsibilities

Timely completion of this project depends on Client providing the following:

•  Valid government-issued ID for account verification (Stripe, Twilio)

•  Business email address (Gmail or domain) for GHL connection

•  Approval of ADESINA voice scripts within 48 hours of submission

•  Response to Provider questions within 3 business days to avoid project delays

Provider is not responsible for project delays attributable to Client's failure to respond or provide required materials.

5.  Fees & Payment Schedule

| Payment | Amount | When Due |
| --- | --- | --- |
| Phase 1 Setup Fee (one-time) | $2,500.00 | Before work begins |
| 60-Day Complimentary Support Period | $0.00 (included) | Days 1–60 post-handoff |
| AI System Care (monthly retainer) | $350.00/month | Months 3–8 (6-month initial term, beginning Day 61); auto-renews monthly thereafter |

All amounts in USD. Accepted methods: Stripe, Zelle, or other method agreed upon in writing.

6.  Third-Party Platform Costs

The following are third-party subscription costs billed directly by each platform. They are NOT included in Provider's setup fee or monthly retainer. Provider will advise on the most cost-effective plan for Client's usage:

Phase 2 — Available After Month 8 (Not Active Under This SOW)

Phase 2 (AI System Care + Social Visibility + Lead Generation + FB Ads) is available at $1,394.00/month after the initial 6-month AI System Care term. FB ad spend is billed separately. Phase 2 is not active under this SOW.

| Platform | Purpose | Est. Monthly Cost | Paid By |
| --- | --- | --- | --- |
| Twilio | Phone number + call minutes | ~$20–30/month | Client |
| 11Labs (ElevenLabs) | ADESINA AI voice minutes | ~$22/month (Starter) | Client |
| N8N | Workflow automation | ~$20/month (Starter) | Client |
| GoHighLevel (GHL) | CRM subaccount access | Included under Provider account; covered in $350 retainer | Provider |
| Stripe | Payment processing | 2.9% + $0.30 per transaction | Client |
| Dot Card | Digital business card | Per Dot Card's pricing | Client |

7.  Out of Scope — Phase 1

The following items are explicitly excluded from this Statement of Work. They are available as separate services or a Phase 2 engagement:

•  Social media content creation or management (any platform)

•  Lead generation, list building, or automated prospecting (scraping event venues, hotels, etc.)

•  Google Business Profile setup or optimization

•  Paid advertising management (Google Ads, Meta Ads, etc.)

•  Full website redesign or rebuild (targeted edits for QR code placement are included)

•  Graphic design beyond QR code and Dot Card setup

•  Legal, accounting, or tax advice

•  Driver staffing or fleet management software

•  Custom mobile app development

8.  Intellectual Property

All custom AI scripts, ADESINA™ voice persona configuration, N8N workflow builds, and GHL pipeline setups created by Provider for this project become the property of Client upon receipt of final payment. Provider retains the right to describe the project in its portfolio and case studies without disclosing Client's confidential business data. Third-party platform terms govern their respective tools.

9.  Confidentiality

Both parties agree to keep confidential any proprietary business information, client data, pricing, workflows, and trade secrets shared in connection with this engagement. This obligation survives termination for two (2) years.

10.  Change Orders

Any work outside the scope defined in Section 2 requires a written Change Order signed by both parties, specifying the additional work, timeline, and fee. No out-of-scope work will begin until the Change Order is executed and any required payment is received.

11.  Termination

Either party may terminate this SOW with fourteen (14) days written notice. Upon termination: (a) Client shall pay for all work completed through the termination date; (b) Provider shall deliver all work product completed to date; (c) the $2,500 setup fee is non-refundable. This SOW is governed by the AI GlamTech Empire™ Service Agreement.

12.  Governing Law

This Statement of Work is incorporated into and governed by the AI GlamTech Empire™ Service Agreement. Disputes shall be resolved under the laws of the State of Florida, with venue in Orange County, Florida.

SIGNATURES

By signing below, both parties agree to the terms of this Statement of Work and authorize work to commence upon receipt of the required setup fee.

| AI GlamTech Empire™ Service Provider Signature: ________________________ Printed Name: Pinky Floyd Date: ____________________________ |  | Brian Walcott Client — Paradise Transportation of Central Florida, Inc. Signature: ________________________ Printed Name: ____________________ Date: ____________________________ |
| --- | --- | --- |

AI GlamTech Empire™  |  Where AI meets the art of the experience.  |  pinky@aiglamtechempire.com